CHEO Telethon outline
March 25, 2015

- File input and Database setup
- comma seperated file - done
- setup the province/titles/region – need to keep a standard set – need to confirm with Kim about similar values

- Screen design
- see the jira screens

- Setup a staging server – my home server will be the server.

- Functionality of each screen
- login (User/pass) – keep time, number of completed tickets
- Pledge Summary – overview of completed / open tickets / batches
- Ticker – see options
- Search – person, pledge #, Organization name, amount
- Batch input - #, Total, sub-total, amount, pledge #, name...

- Crawl output (.txt)
- USB stick for limited access – Ubuntu basic
- Testing

Deadlines:
March 23-27
[Give Kim Document for Requirement gathering] – Invoice for $500-$1000
Database Structure outline
Load CSV
Create a default loads – load available options for certain categories

March 30-April 3
[Give Kim Proposal Doc] – Invoice for $500-$1000
Create staging server
Pick a simple fast theme or bootstrap
Basic page outline with form inputs

April 6-10
Create database
User login
Batch input page

April 13-17
[Mock up Screens forms] – Invoice for $1000
Pledge summary
Search by page with returns
Ticker output

April 20-24
Print output and display stats
Custom API and Plugin for Wordpress

April 27 – May 1
[Give Kim access to Staging Server] – Invoice for $3000.00
Begin testing the server
Make customizations

May 5 – 9
More Customizations and stats output

May 12 – 16
Invoice for Testing
Deliver product
Create usb sticks for volunteers

Deadline – June 1st
DO IT!